# SOMA Ayurvedic Period Tracking App ¦ Change Log

Last updated: 20 August 2026  —  maintained by Shailja Dubey

## How to use this log

After every Claude Code session, copy the TEMPLATE block below and fill it in: date, a one-line summary, which files changed and why, and the build result. Add new entries directly under the template, newest at the top — older sessions stay below.

The Task Roadmap further down is the master list — update a task's status the moment it changes, so this document always reflects reality, not memory.

## Status legend

| ✓ Complete | Confirmed working — verified live or done |
| --- | --- |
| ⚠ Needs verification | Work was attempted but deployment / result hasn't been confirmed |
| ☐ Not started | Not built yet |
| ⏸ Deferred (v1.1) | Intentionally postponed past the Sept 22 launch |
| ? Unknown | Status genuinely unclear — needs a direct check |

## Quick reference

| Field | What to write |
| --- | --- |
| Date | The actual date you ran the session, e.g. 20 August 2026 |
| Session # | Sequential number — #1, #2, #3 … |
| Version | e.g. v0.2 → v0.3 (increment minor for small fixes, major for big features) |
| Summary | One sentence: what was the goal of this session? |
| Files Changed | Filename + what changed + why (one line per file) |
| Build Output | What was generated / deployed, and the live URL |
| Notes | Anything that broke, was left unfinished, or needs follow-up |

Current status snapshot — as of 20 August 2026

Verified directly against the live site (www-nine-gilt.vercel.app) plus everything from our planning sessions. This is the honest state — not what we hoped was done.

| Confirmed live | App renamed to Soma — title, branding, PWA config Impressum published, bilingual DE/EN Copyright corrected — no Indian Copyright Act reference Privacy Policy and Terms of Service linked and reachable Core tracking UI: cycle log form, phase categories, insights, Ayurvedic guidance sections, check-in |
| --- | --- |
| Not yet visible live | GDPR consent checkbox Wellness disclaimer Wisdom tab / dosha quiz / Ayurveda content hub |
| Needs a direct check | Cycle-day circle centering — can't be confirmed from a text fetch, needs eyes-on Vercel Analytics installation status |

TEMPLATE — copy this block for each new session

| SESSION # | ___ |
| --- | --- |
| Date | __ ________ 20__ |
| Version | ___ → ___ |
| Summary |  |
| Files Changed |  |
| Build Output |  |
| Notes / Follow-up |  |

## Session log (newest first)

| SESSION #4 | 20 August 2026 |
| --- | --- |
| Date | 20 August 2026 |
| Version | — (planning session, no code shipped) |
| Summary | Status-check after a break. Verified the live app directly against our last plan; confirmed the rename, Impressum, and copyright fix are all live. Confirmed the consent checkbox, wellness disclaimer, and Wisdom tab are not yet live. Defined the next 5 tasks and a phased audience roadmap (Berlin women → teens → competing with Clue). |
| Files Changed | None — planning and verification only |
| Build Output | No deployment this session |
| Notes / Follow-up | Next action: Task 1.5, back up code to GitHub, before any further changes. |

| SESSION #3 | 10 August 2026 |
| --- | --- |
| Date | 10 August 2026 |
| Version | — (planning session) |
| Summary | Returned from a break. Built a competitive differentiation strategy against Clue (dosha-based life phases, classical-text content hub, Ayurvedic practitioner access, familial sharing, freemium tiers). Built a 6-week roadmap targeting a 22 September launch. |
| Files Changed | None — planning only |
| Build Output | — |
| Notes / Follow-up | At this check-in, only Task 1.1 (rename) was confirmed done. Phase 1 + Phase 2 agreed as non-negotiable before launch; Phase 3 + 4 flagged as deferrable to v1.1. |

| SESSION #2 | 5 June 2026 |
| --- | --- |
| Date | 5 June 2026 |
| Version | v0.2 → v0.2 (attempted) |
| Summary | Requested a fix for the cycle-day number not being centered inside the tracking ring. |
| Files Changed | Dashboard / circle alignment CSS (exact filename not confirmed) |
| Build Output | Local fix requested via Claude Code; deployment not confirmed |
| Notes / Follow-up | Status unclear — as of the 10 Aug check-in this still showed as not done. Verify via Task 1.2 rather than assuming it's live. |

| SESSION #1 | 5 June 2026 |
| --- | --- |
| Date | 5 June 2026 |
| Version | v0.1 → v0.2 |
| Summary | App renamed to Soma across all source files. Branding, legal pages, and PWA config updated. Icons and splash screens regenerated. Deployed to production. |
| Files Changed | index.html — title, meta tags, H1, subtitle text, localStorage keys, copyright comment, meta description manifest.json — app name, short name, CACHE_NAME capacitor.config — AppID, AppName privacy.html — title, H1, body text, contact email, back link terms.html — title, H1, body text, “The Soma Name”, contact email, back link generate-icons / generate-splash / splash.html — name references updated |
| Build Output | Icons regenerated, splash screens regenerated, deployed to production (www-nine-gilt.vercel.app) |
| Notes / Follow-up | Session #1 complete. |

## Full task roadmap

Phases 1–2 are non-negotiable before launch. Phases 3–4 can slip to a v1.1 update if the ASH schedule squeezes your time. Phase 5 is new — added 20 August — covering audience growth once the app is live.

Phase 1 — Foundation & legal (non-negotiable)

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 1.1 | Rename app to Soma (branding, PWA config, legal pages) | ✓ Complete | Live — confirmed 20 Aug |
| 1.2 | Fix cycle-day number centering in tracking ring | ⚠ Needs verification | Sent 5 Jun; verify before assuming done |
| 1.3 | Add GDPR consent checkbox before saving data | ☐ Not started | Not visible on live site |
| 1.4 | Add wellness disclaimer to home screen | ☐ Not started | Not visible on live site |
| 1.5 | Back up code to GitHub | ☐ Not started | Do this first — safety net |
| 1.6 | Create Impressum (bilingual DE/EN) | ✓ Complete | Live — confirmed 20 Aug |
| 1.7 | Correct copyright line (remove India reference) | ✓ Complete | Live — confirmed 20 Aug |
| 1.8 | Add age note to privacy policy (16+, parental consent) | ☐ Not started | New 20 Aug — ties to teen audience goal |
| 1.9 | Confirm Vercel Analytics is actually installed | ? Unknown | Discussed 20 Aug, not verified |

Phase 2 — Wisdom tab & Ayurveda content (non-negotiable)

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 2.1 | Build Wisdom tab shell (wisdom.html + nav link) | ☐ Not started |  |
| 2.2 | Add Ayurveda introduction content | ✓ Content ready | Full text already written — ready to paste in |
| 2.3 | Build dosha / Prakriti quiz | ☐ Not started |  |
| 2.4 | Add daily Ayurvedic tips | ☐ Not started |  |

Phase 3 — German localisation (deferrable)

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 3.1 | en.json / de.json + DE/EN toggle | ⏸ Deferred (v1.1) | Vata/Pitta/Kapha stay untranslated in both |

Phase 4 — Pre-launch extras (deferrable)

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 4.1 | Email waitlist signup | ⏸ Deferred (v1.1) |  |
| 4.2 | Moon phase integration | ⏸ Deferred (v1.1) |  |
| 4.3 | 3-month cycle history chart | ⏸ Deferred (v1.1) |  |

Phase 5 — Audience & growth (new, post-launch)

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 5.1 | Berlin-first content push (Instagram, existing visual identity) | ☐ Not started |  |
| 5.2 | Distribution via DIG e.V. / school network / Indo-German Film Week contacts | ☐ Not started |  |
| 5.3 | Teen-ready parental consent flow (lawyer-reviewed) | ☐ Not started | Required before marketing to under-16s |
| 5.4 | German-language content for teen / Berlin audience | ☐ Not started |  |
| 5.5 | School / youth-org menstrual health workshop partnerships | ☐ Not started |  |

Key reminders

- Claude Code changes only exist on your Mac until vercel --prod runs. “Done locally” is not “live.”

- Back up to GitHub (Task 1.5) before starting any other Phase 1 task — it's the safety net for everything after it.

- Germany's GDPR digital-consent age is 16. Don't actively market Soma to under-16s until Task 5.3 (parental consent flow) is built and lawyer-reviewed.

- Start each Claude Code session with git status / git log --oneline -10 / vercel ls to see the real state — not what you remember doing.

- One task, one Claude Code session. Keeps prompts clean and mistakes easy to trace.